## Slide 1: Predictive Maintenance Project Proposal
Objective
The data team’s objective is to develop a machine learning model based on CNN to detect and count red apples on RGB pictures
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Outline Project Workflow
Gather data from various sources
Identify software/hardware needs
Prepared Python IDE
Raw Pictures for training and testing
Milestone 1
Milestone 2
Clean, augment and format pictures
Folders with pics ready for modeling, should contain pictures for training ,validation and testing
Define several CNN Architectures for binary classification
Test models for accuracy
Machine learning model ready for Image Classification (output probability of class)
Milestone 3
Milestone 4
Set Class for Selective Search
Check Perfomace of Image Detection on realistic photos of class of interest
Visualizations of SS proposals
Estimate Costs of Evaluation of Single Picture
Constructing and Executing stages

## Slide 2
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Check how manipulation of pixels density affects counts of proposals
Verify model perfomance by means of updated proposals
Store Coordinates of proposals of class 1
Visualisation
Assess Running Time and Image Detection Accuracy
Milestone 5
Milestone 6
Define Function to Estimate Intersection Over Union (IoU)
Apply function over sample to verify correctness of calculations
Milestone 7
Be means of IoU define function to run Non Maximum Suppression algo
Check Accuracy over samples of Pictures
Visualizations of SS proposals after Non Max Suppression
Estimate Accuracy ( for class 1 Counts )